## Slide 1: DDI Moving Forward: Sprint 1
Schloss Dagstuhl October 28-November 1, 2013

## Slide 2: Why Are We Here?
To build the next-generation DDI specification based on a data model
Goals:
  Improve DDI usability
  Expand DDI coverage
  Express model in different technical formats
  Repackage the specification
  Enhance the documentation

## Slide 3: Timeline of Effort
We envision five Sprints:
  Dagstuhl 2013
  EDDI – December 2013
  NADDI – April 2014
  IASSIST – June 2014
  Dagstuhl – October 2014
Plus virtual meetings in between
Goal: First version of model March 31, 2015

## Slide 4: Accomplishments so far
Focus on four function areas:
  Simple data description
  Foundational metadata (concept, universe, category, variable, etc.)
  Common codebook
  Simple instrument
Agreement to align with GSIM

## Slide 5: Foundational metadata

## Slide 7: Beyond the Survey
“Sanity check” model against other data types:
  Qualitative – text
  Qualitative – collection of images
  Events
  Biometry
Think broadly but at the same time create manageable “chunks”

## Slide 8: Input to Model
Started with Word templates
Developed a Drupal content type that exports to XML
Will permit us to repurpose structured content for documentation purposes

## Slide 11: Deliverables
Completed model templates for the 4 identified functional areas – In progress
First draft of common model documentation based on the completed templates – In progress
Draft design and specification of production process – Done
Draft design principles for DDI work products In progress
Documentation of DDI Alliance workflows In progress
Draft XML syntax binding specification In progress
Draft RDF syntax binding specification Mostly done
Draft business rules specification for model transformations In progress
Documentation of modeling style (includes UML profile) In progress

## Slide 12: Deliverable 1: Completed model templates for the 4 identified functional areas – In progress
Simple data description In progress
Foundational metadata Done, needs review. Includes Concept, Concept System, Category, Sign, Vocabulary, Designation, Label, Characteristic. (http://ddi4.borsna.se/ddiobjects)
Instrument/questionnaire In progress, mostly complete
Simple codebook (data dictionary, study description) In progress

## Slide 13: Deliverable 2: First draft of common model documentation based on completed templates- In progress
DocBook being mined for solution. Tools for making pretty documentation. Work continues on export function from Drupal.
The same Drupal system can likely be used for both the collection of content and the production of documentation.

## Slide 14: Deliverable 3: Draft design and specification of production process – Done
Shown earlier; needs review and integration with work flows deliverable (5)
Drupal content and documentation tool nearly ready, currently implementing XML export function

## Slide 15: Deliverable 4: Draft design principles for DDI work products -- In progress
Interoperability and Standards
Simplicity
User Driven
Terminology
Iterative Development
Documentation
Lifecycle Orientation
Reuse and Exchange

## Slide 16: Deliverable 4: Draft design principles for DDI work products (cont.) -- In progress
9. Modularity
10. Stability
11. Extensibility
12. Tool Independence
13. Innovation
14. Actionable Metadata
15. Remodelling Discouraged (New)
16. Objects Represent Actual Things (New)

## Slide 17: Deliverable 5: Documentation of DDI Alliance workflows -- In progress
Process documentation.
Describes the work flow, not the technical production flow.
Approval and review process. Working from Sprints to TC to Scientific Board.

## Slide 18: Deliverable 6: Draft XML syntax binding specification -- In progress
Coming along nicely, still work in progress (technical group)
Simultaneously writing the actual translation from XMI to DDI Schemas in XSLT.

## Slide 19: Deliverable 7: Draft RDF syntax binding specification Mostly done
RDF syntax binding specification: All but finished
Transform for producing the RDF outputs is about half complete

## Slide 20: Deliverable 8: Draft business rules specification for model transformations -- In Progress
Currently working on this in the technical group.
  Important output is list of primitives for use by the content modelers
  Organization of the different types of packages in the model and rules about use and how to extend
  Solved problem about external and internal CV’s and code lists

## Slide 21: Deliverable 9: Documentation of modeling style (includes UML profile) -- In progress
Still work in progress.
Focused on documentation of modeling style rather than technical UML profile

## Slide 22: Model Package Organization
There will be four types of DDI Packages
  Core: Contains “primitive” types for use by content modelers (Reference, International String, etc.). Completely static and controlled by TC modelers.
  Foundational: Contains base metadata used in most other packages – should stay relatively stable.
  Functional: These are the task-oriented packages which will model document types (one per package).
  Utility: Includes controlled vocabularies or other primitive types, but these may be changeable.
    Special “Document” utility includes a “universal” document object and an Ur-document type (empty) as an extension base for Functional document types
There may also be non-DDI Utility and Functional packages

## Slide 23
DDI
Core
DDI
Foundational
Metadata
DDI
Simple Data
Description
DDI
Simple Questionnaire
DDI
Codebook
DDI
Utility
Non-DDI
Utility
DDI
Document
Non-DDI
Functions
Core
Functional
Utility
Foundational
Non-DDI

## Slide 24: Significant Changes (1/2)
Production of RDF and XML schemas can be automated
  Development effort will shift to models
  Production is more efficient
XML structures will be simpler and more normalized
  Payload of metadata should not be fundamentally different
  Design principle to not make unjustified changes in modeling

## Slide 25: Significant Changes (2/2)
  Many XML doctypes instead of one huge one
    Better for many types of implementation (web services)
    Enables incremental releases
  Enormously increased transparency
    Minutes of meetings will be published
    Process will be documented

## Slide 26: Questions?