# Q1 Status Report

0=Missing; 1=Partial Draft; 2=Full Draft; 3=Complete

|  |  |  |
| --- | --- | --- |
| DELIVERY OBJECT | STATUS | COMMENT |
| XML (Library and Each View) | 0 | Internal review of output from binding process; to be released for wider review when complete |
| RDF/OWL (Library and Each View) | 0 | Internal review of output from binding process; to be released for wider review when complete |
| Model diagrams | 2 | (These are internal to the Class Description Document) Model diagrams are complete but need work on legibility; comments from review will be used to help refine the diagrams and determine best means of presenting them. |
| DDI General Documentation | 0 | User Guide is still under development and will be release as soon as it is more complete; general comments on issues of breadth and depth of coverage, and presentation ae welcome.  |
| Documentation of Library (all packages) | 1 | Class Description is complete in terms of noted coverage. Some pieces of information are captured in Drupal but not yet visible in the document.  |
| Documentation of each Functional View | 1 | The content of this document is located at the end of the Class Description document for this release. In the future each Functional Review will have a separate document. |
| Status of DDI 3.2 objects covered by model | 0 | Generally noted in Drupal; requires review of content and programming to set up the coverage list. |
| Status of GSIM objects covered by model | 0 | Generally noted in Drupal; requires review of content and programming to set up the coverage list. |