## Slide 1: Using Agile to develop DDI 4

## Slide 2
Agile is:
Iterative and incremental
Adaptive
Value based
Transparent
DDI 4 Design Principles
Iterative Development – The model is developed iteratively, bringing in a range of views from the user community.
User Driven – User perspectives inform the model to ensure that it meets the needs of the international DDI user community.
Agile is inline with our design principles

## Slide 3: Where do we start?

## Slide 4: DDI 4 Vision/ Drivers
“The DDI Alliance has initiated new work to build a model-based specification from which technical bindings can be generated. This approach will carry many benefits in terms of communicating with other standards efforts and maintaining consistency”
(from Dagstuhl 2012 paper)
“The objectives of the structural change are to:
Improve its functionality from a technical perspective
Provide a model that is more accessible to users, particularly those outside the traditional social sciences
Create a more flexible base for further development and coverage extensions”
(from Moving Forward Paper circulated to Members in February 2014)

## Slide 5: DDI 4 Product Vision
Architecture / Structure
  (paper from NADDI – April 2014)
Coverage
  (what will the model include – listed in many papers)
Timelines
  (Moving Forward Paper circulated to Members in February 2014 says “project will be completed in 2015)
Operational guidelines
  (Process paper from April 2014)
Resources
  (varies on an ongoing basis, continued push to user group to become involved)

## Slide 6
1. We have a vision and agreed drivers for why we are developing DDI 4.
2. We have developed a vision of what DDI 4 will look like.
3. We have to state what the product backlog is.

## Slide 7: Product Backlog
A Product Backlog is a high level list of customer requirements for the project. It is a list of the features / functionality that we want in the final product
Each item has an associated user story.
DDI 4 Product Backlog
Agent
Conceptual
Process
Core
Discovery
Simple Instrument
Simple Data Description
Collection Management
Data Management Plan
Study Inception
Simple Codebook
Complex Survey
Complex Data Description
Comparison/Harmonisation
Classification
Qualitative
Survey Development
Data Capture Methodology
Field Work Management

## Slide 8: Managing the Product Backlog
The Product Backlog should be:
Transparent: It should not be created or updated in isolation. It should be available for all to see.
Updated: It should be updated or refined regularly.
Uncoupled: You do not want a situation where all of the stories must be done or nothing gets delivered. This will often result in numerous sprints needing to be completed before anything of value is completed and deployed.
Ordered: There needs to be prioritization or sequence.
Focused and Clear: Everyone needs to know what the backlog items are trying to accomplish. The stories need a connection to a real user need.
Concise: It should have the enough detail to address the story and nothing more.
Connected: There should be a connection to a broader product vision and the business case.

## Slide 9
Based on the objective to be iterative and incremental (no big bang releases), the idea of a Minimally Marketable Product is important. “There is only value if features are delivered to the customers”
What are the sets of features that provide value to our users?
The Product Backlog is grouped into the Minimal Marketable Products. A Minimal Marketable Product is released at the end of each iteration.
Minimally Marketable Products
Iteration

## Slide 10
DDI 4 Product Backlog
Agent
Conceptual
Process
Core
Discovery
Simple Instrument
Simple Data Description
Collection Management
Data Management Plan
Study Inception
Qualitative
Survey Development
Field Work Management
Classification
Simple Codebook
Complex Survey
Complex Data Description
Comparison/Harmonisation
Data Capture Methodology
MMP includes information that will be common to the majority of users
MMP covers use cases that are common to majority of users – something for everyone’s needs
MMP builds of previous MMP to provide more complicated user stories that are needed by majority of user community
MMPs to be decided: Specific use cases for particular sections of the user community

## Slide 11: The Release Plan is our Product Backlog with some initial timing planning and prioritisation

## Slide 12
Estimations
Project (Entire Product Backlog)
Release 3
Release 1
Release 2
Release n
Well understood
Reasonable Understood
Roughly understood
Release Plan
The way we are resourced means that for DDI 4 one release equals one iteration.
The Product Backlog is meant to be reprioritised following each iteration. The prioritisation should reflect dependencies, timelines and available resources.
We know exactly what is in release 1, but the level of certainty about following releases is not as high.

## Slide 13
Iteration
No change during iteration
Iteration list
Minimally Marketable Product
Release

## Slide 14: Iterations
The length of the iterations are designed with available resources in mind
The number of user stories addressed in an iteration are set depending on the available resources.
Iteration 1
  October 2013 – September 2014 (12 months)
Iteration 2
  June 2014 – December 2014 (7 months)
Iteration 3:
  September 2014 – March 2015 (7 months)

## Slide 15: Each feature/user story goes through these stages
Requirements
Design
Development
Quality Assurance
Deployment
View is scoped at a meeting of interested users
Documentation and Production teams
QA by TC
View is released for comment
Content and data modellers