## Slide 1: Future Work: Modeling, Representation and Testing WG
9 March 2021
Arofan Gregory for MRT

## Slide 2: Where Are We Now?
We have released a draft specification for public review
Extensive feedback/discussion
  Webinars to reach out to different communities of users
  Hundreds of attendees/commenters
  Engaged with FAIR groups, external standards (notably through the Int’l FAIR Convergence Symposium)
  Includes some major comments/features needed from other domains (new types of data)
We are now working actively to implement changes
Release to TC for next stage in publication in June 2021

## Slide 3: Work Plan: Near Term
Now through the June release/publication
No major enlargement of scope
Address all current Jira bugs and modelling consistency issues
Examples will be enhanced
  Implementation examples
  Include/improve alignment with other DDI specs, SDMX, DCAT
Documentation will be enhanced
  High-level and field-level
  Model, schemas, examples
Revise package structure to better support modularity in future

## Slide 4: Work Plan: Medium Term
2-3 year horizon
Remain a complement to other domain standards – careful expansion of scope (!)
Respond to implementers’ needs (EOSC, BLS, INSPIRE, R Libraries, Dataverse, etc.)
Coordinate with TC to ensure alignment/complementary functionality
Areas for further work:
  Standards alignment/mapping methodology
  Deep linking
  Align with FAIR ecosystem (FIPs, FDOs, FDPs, etc.)
  Support digital units of measure
  Better support for SDTL, alignment with other process/provenance models
  Optimize interactions with external domain ontologies/vocabularies

## Slide 5: Work Plan: Medium Term (cont.)
Create and implement a modular architecture for specification
  To support focus on functional areas
  To provide a framework for “implementation guides” to support specific profiles of use and to make adoption easier
Establish MRT as a regular Working Group for duration of CDI development
  Better integrate with overall organization of DDI groups
  Core group to ensure consistency of model
  Sub-groups focused on specific features to enhance participation from experts (incl. outside the Alliance)
Continue coordination with Training WG, Marketing WG, and other groups through webinars, other outreach activities